AIVerse 2.0 Enterprise Architecture Document Version 2.0 · Enhanced Enterprise Edition · Confidential

| Attribute | Detail |
| --- | --- |
| Document Title | AIVerse 2.0 — Complete Enterprise System Architecture |
| Version | 2.0 — Enhanced Enterprise Edition |
| Classification | Confidential — Internal Engineering |
| Author | Mahadeva — Founder & System Architect |
| Stack | Next.js 15 · TypeScript · PostgreSQL · Redis · Docker |
| AI Layer | OpenAI · Gemini · Claude · DeepSeek · OpenRouter |
| Infrastructure | Oracle Cloud Free → Hetzner → Kubernetes |
| Build Budget | $0 Bootstrapped → Revenue-Funded Growth |
| Launch Target | 56-Day MVP Build — Global Agent Store |
| Next Review | Post Phase 1 Completion |

Table of Contents

# SECTION 1 — EXECUTIVE SUMMARY

## 1.1  Vision & Mission

AIVerse 2.0 aims to become the world's most accessible and powerful AI ecosystem — where anyone can discover, deploy, build, and monetise AI agents without infrastructure complexity. The platform democratises AI by providing a unified hub where creators publish agents, developers build SaaS products, students learn AI skills, businesses hire AI talent, and enterprises deploy governed AI workflows.

ENHANCED — Strategic Positioning AIVerse 2.0 is not merely an agent marketplace. At enterprise scale it becomes the operating layer for AI creation, distribution, and monetisation — analogous to what AWS is to cloud infrastructure or Shopify is to commerce. Every architectural decision must be measured against this long-term positioning.

## 1.2  Market Opportunity

| Market Segment | TAM by 2030 | CAGR | AIVerse Entry Point |
| --- | --- | --- | --- |
| AI Software Market | $305 Billion | 37% | Agent runtime & marketplace |
| AI Agents Market | $47 Billion | 45%+ | Agent Store (MVP anchor) |
| Freelance Platforms | $9.2 Billion | 15% | Freelance + Job Marketplace |
| AI Education | $32 Billion | 28% | Learning Hub |
| Enterprise AI Tooling | $65 Billion | 31% | Enterprise Workspace |
| AIVerse Combined TAM | $50 Billion+ | — | All verticals, integrated |

## 1.3  Competitive Moat Analysis

Most competitors own one vertical. AIVerse 2.0 integrates all verticals into a single creator economy with a shared credit rail, reputation layer, and governance framework — making switching costs extremely high once creators and enterprises are onboarded.

| Competitor | Strength | Critical Gap | AIVerse Advantage |
| --- | --- | --- | --- |
| Hugging Face | Model repository | No agent store, no monetisation | Creator economy + credit system |
| FlowiseAI | Visual agent builder | No marketplace, no jobs board | Integrated distribution |
| Botpress | Enterprise bots | No creator economy, expensive | Open creator onboarding |
| Fiverr/Upwork | Freelance platform | Not AI-native, no agent runtime | AI-first workflow automation |
| Coursera | Online learning | No hands-on AI agents | Agent-powered labs |
| LangChain Hub | Prompt/chain sharing | No commerce, no runtime hosting | End-to-end hosted execution |

## 1.4  Business Model & Revenue Architecture

| Revenue Stream | Mechanism | Year 1 Target | Year 3 Target |
| --- | --- | --- | --- |
| Credit System | Users buy credits to run agents | $10K ARR | $500K ARR |
| Subscription Tiers | Free / Pro / Creator / Business / Enterprise | $20K ARR | $1.5M ARR |
| Marketplace Fees | 15–20% platform cut on agent sales | $10K ARR | $1M ARR |
| Enterprise Licenses | Custom SLA contracts | $10K ARR | $2M ARR |
| SaaS Builder | White-label agent deployment fees | $0 | $500K ARR |
| Total ARR |  | $50K | $5.5M |

## 1.5  North Star Metrics

| Metric | 6 Months | 12 Months | 24 Months |
| --- | --- | --- | --- |
| Registered Users | 5,000 | 50,000 | 500,000 |
| Active Agents | 200 | 2,000 | 20,000 |
| Monthly Active Users | 1,000 | 10,000 | 150,000 |
| MRR | $500 | $10,000 | $100,000 |
| Creator Payouts/mo | $200 | $5,000 | $60,000 |
| Agent Executions/mo | 5,000 | 200,000 | 5,000,000 |

# SECTION 2 — PRODUCT REQUIREMENTS DOCUMENT

## 2.1  MVP Goals (56-Day Build)

- Launch AI Agent Store as global MVP with 4 agent categories (Chat, Code, Data, Workflow).

- Enable creator onboarding with revenue sharing from Day 1 — zero platform fee for first 6 months.

- Self-hosted zero-cost infrastructure on Oracle Cloud Always Free tier.

- Achieve product-market fit signal (100 active agents, 500 MAU) before scaling modules.

- Build community moat through aggressive creator incentives and referral rewards.

## 2.2  MVP Functional Requirements

| Requirement | Priority | Phase | Status |
| --- | --- | --- | --- |
| User registration, login, OAuth (NextAuth.js) | P0 | Phase 1 | In Scope |
| Agent listing, search, filtering, detail pages | P0 | Phase 2 | In Scope |
| Agent runtime — Chat & Code categories (SSE stream) | P0 | Phase 2 | In Scope |
| Agent runtime — Data & Workflow categories | P0 | Phase 3 | In Scope |
| Credit wallet — buy, earn, spend, transfer | P0 | Phase 1 | In Scope |
| Creator dashboard — publish, analytics, payouts | P1 | Phase 2 | In Scope |
| Subscription tiers — Free and Pro via Stripe | P1 | Phase 3 | In Scope |
| Admin panel — moderation queue, analytics | P0 | Phase 1 | In Scope |
| Semantic search (pgvector) | P1 | Phase 3 | In Scope |
| Referral program | P1 | Phase 3 | In Scope |
| Learning Hub, Job Board, Enterprise | P3 | Phase 5+ | Out of Scope (MVP) |

## 2.3  Non-Functional Requirements

| Requirement | MVP Target | Production Target | Measurement |
| --- | --- | --- | --- |
| Availability | 99.5% uptime | 99.9% uptime | UptimeRobot |
| API Latency | < 300ms p95 | < 200ms p95 | Grafana / OpenTelemetry |
| Agent Response | < 5s first token | < 3s first token | Execution logs |
| Scalability | Vertical (VPS) | Horizontal K8s pods | Load tests |
| Security | OWASP Top 10 | SOC2 readiness | Penetration test |
| Compliance | GDPR-ready | GDPR + SOC2 | Audit logs |
| Observability | Logs + basic metrics | Full OTel traces | Grafana stack |
| Mobile | Responsive PWA | PWA + native app | Lighthouse score |

# SECTION 3 — SYSTEM ARCHITECTURE

## 3.1  Architectural Philosophy

ENHANCED — Monolith-First, DDD-Boundaries, Scale-Ready The MVP launches as a Next.js monolith with Domain-Driven Design boundaries enforced at the code level. Each bounded context owns its data, events, and service interface. This allows the monolith to be surgically extracted into microservices at any stage without re-designing the database or API contracts. This is the most risk-efficient approach for a solo founder bootstrapping to $50K ARR.

## 3.2  Layer Architecture Overview

| Layer | Components | Technology | Responsibility |
| --- | --- | --- | --- |
| Client Layer | Web App, PWA Mobile | Next.js 15, TypeScript, Tailwind CSS v4 | UI rendering, user interaction, SSE streaming |
| Edge Layer | CDN, DDoS protection | Cloudflare Free (Day 1) | Global asset delivery, bot protection |
| Gateway Layer | Reverse proxy, rate limiter, auth middleware | Nginx + Redis | Request routing, rate limiting, JWT validation |
| Application Layer | API routes, WebSocket server | Next.js API Routes, Node.js | Business logic orchestration |
| Service Layer | Auth, Agent, Commerce, AI Gateway, Search | Modular Next.js services | Domain-specific logic, event emission |
| AI Platform | Router, runtime, sandbox, RAG, multi-agent | Vercel AI SDK, LangGraph | Model routing, agent execution, memory |
| Data Layer | RDBMS, cache, vector store, object storage | PostgreSQL, Redis, pgvector, MinIO | Persistence, caching, semantic search, assets |
| Observability | Metrics, logs, traces, errors | OpenTelemetry, Grafana, Loki, Sentry | System health, cost tracking, debugging |
| DevOps Layer | CI/CD, container orchestration, IaC | GitHub Actions, Docker, Terraform | Deployment automation, infrastructure |

## 3.3  Authentication Architecture

Authentication uses NextAuth.js v5 with JWT strategy. Session tokens are encrypted (AES-256), expire in 24 hours, and include user context (roles, plan, credits snapshot). OAuth providers (Google, GitHub) are added in Phase 2. Two-factor authentication (TOTP) is gated behind Pro+ plans in Phase 3.

ENHANCED — Zero-Trust Session Design Every API route validates the session server-side via getServerSession(). Credits balance is never trusted from the client — all debit operations perform a database-level atomic compare-and-subtract inside a transaction. This prevents race conditions and double-spend attacks.

## 3.4  Agent Execution Architecture

Agent execution follows a 10-step pipeline: (1) Request validation, (2) Credit pre-check, (3) Agent config load from Redis/DB, (4) System prompt assembly, (5) Tool registration (MCP), (6) AI Router model selection, (7) Streaming execution via SSE, (8) Response processing and validation, (9) Atomic credit deduction, (10) Async execution logging and analytics event emission.

| Pipeline Step | Component | Failure Handling | SLA |
| --- | --- | --- | --- |
| Request Validation | Zod schema + auth middleware | 400/401 immediately | < 5ms |
| Credit Pre-check | Commerce Service + Redis wallet | 402 with top-up prompt | < 10ms |
| Agent Config Load | Redis cache → PostgreSQL | Cache miss: DB fallback | < 20ms |
| System Prompt Assembly | Agent Service | Use default if custom fails | < 5ms |
| Model Selection | AI Router | Fallback chain: Primary → Secondary → OpenRouter | < 5ms |
| Streaming Execution | AI Provider API | Circuit breaker → fallback model | < 3s first token |
| Credit Deduction | Commerce Service (atomic TX) | Compensating transaction | < 50ms |
| Execution Logging | Analytics Service (async queue) | Non-blocking; retry 3x | < 500ms async |

# SECTION 4 — DATABASE ARCHITECTURE

## 4.1  Database Strategy

| Database | Engine | Purpose | Hosting Strategy |
| --- | --- | --- | --- |
| Primary RDBMS | PostgreSQL 17 | All relational data — users, agents, commerce, community | Docker self-hosted (Oracle Free VPS) |
| Cache & Sessions | Redis 8 | Session store, rate limiting, wallet cache, agent cache | Docker self-hosted |
| Vector Store | pgvector extension | Semantic search embeddings for agents and prompts | Co-located with PostgreSQL |
| Object Storage | MinIO | User avatars, agent assets, document uploads | Docker self-hosted (S3-compatible API) |
| Analytics DB | PostgreSQL (append-only) | Event ingestion, metric aggregation — migrate to ClickHouse at Phase 3 | Same PostgreSQL instance (MVP) |

## 4.2  Core Domain Schemas

Below are the 9 core domain entities with their key columns. Full Prisma schema tracks all relationships, indexes, and constraints.

### Identity Domain

| Table | Key Columns | Notes |
| --- | --- | --- |
| users | id, email, username, role, plan, plan_expires_at, is_active | UUID PK, email unique index, role enum: USER/CREATOR/ADMIN/ENTERPRISE |
| creator_profiles | user_id, bio, payout_method, payout_account (JSONB), total_earned | 1:1 with users, payout_account AES-256 encrypted at rest |
| sessions | id, user_id, session_token, expires | NextAuth.js managed, session_token unique index |
| accounts | user_id, provider, provider_account_id, access_token, refresh_token | OAuth provider accounts, tokens encrypted |

### Agent Store Domain

| Table | Key Columns | Notes |
| --- | --- | --- |
| agents | id, creator_id, name, slug, category, status, pricing_type, credits_per_run, model_provider, system_prompt, tools_config (JSONB), total_runs, avg_rating | system_prompt AES-256 encrypted, slug unique, category enum: CHAT/CODE/DATA/WORKFLOW |
| agent_versions | id, agent_id, version, changelog, config (JSONB) | Full config snapshot per version for rollback |
| agent_executions | id, agent_id, user_id, session_id, tokens, credits_used, duration_ms, status, model_used | Partitioned by month at Phase 2, write-heavy |
| agent_reviews | id, agent_id, user_id, rating (1-5), title, body, helpful_count | UNIQUE(agent_id, user_id) — one review per user per agent |

### Commerce Domain

| Table | Key Columns | Notes |
| --- | --- | --- |
| wallets | id, user_id, balance, lifetime_earned, lifetime_spent | UNIQUE user_id, balance updated atomically in TX |
| transactions | id, user_id, type, amount, balance_after, reference_type, reference_id | type enum: PURCHASE/SPEND/EARN/REFUND/BONUS — append-only |
| payments | id, user_id, provider, provider_payment_id, amount_usd, credits_granted, status | Stripe and Razorpay receipts |
| subscriptions | id, user_id, plan, provider_sub_id, status, current_period_end | Stripe webhook keeps status current |
| creator_payouts | id, creator_id, amount_usd, credits_redeemed, status, payout_method | Monthly batch — min $10 threshold |

## 4.3  Index Strategy

| Index | Table | Type | Purpose |
| --- | --- | --- | --- |
| idx_agents_status_category | agents | B-Tree composite | Primary browse query filter |
| idx_agents_slug | agents | B-Tree unique | Agent detail page lookup |
| idx_agents_featured | agents | Partial B-Tree | Homepage featured section |
| idx_agents_fts | agents | GIN (tsvector) | Full-text search on name + description |
| idx_agents_embedding | agents | IVFFlat (pgvector) | Semantic similarity search |
| idx_executions_agent_date | agent_executions | B-Tree composite | Creator analytics by agent over time |
| idx_transactions_user | transactions | B-Tree composite | Wallet history by user |
| idx_users_email | users | B-Tree unique | Login lookup |

## 4.4  Redis Cache Architecture

| Cache Key Pattern | TTL | Purpose | Invalidation Strategy |
| --- | --- | --- | --- |
| session:{token} | 24h | User session data | Delete on logout / role change |
| rate:{userId}:{endpoint} | 60s | Rate limit sliding window | Auto-expire |
| agent:{slug} | 5m | Agent detail page data | Invalidate on agent update |
| featured:agents | 10m | Homepage featured agents list | Invalidate on admin curation |
| wallet:{userId} | 30s | Credit balance snapshot | Invalidate after any TX |
| search:{query_hash} | 2m | Search results page cache | Auto-expire |
| session:{id}:messages | 24h | Agent conversation context | User explicit clear or TTL |

# SECTION 5 — AI ARCHITECTURE

## 5.1  AI Gateway Design

The AI Gateway is the core competitive differentiator. It sits between the application layer and all AI providers, providing unified model routing, cost tracking, fallback logic, rate limiting, and response streaming. Every model call flows through the gateway — no direct provider calls from application code.

ENHANCED — Provider Abstraction Layer The gateway exposes a single interface: complete(prompt, config) → stream. Swapping an AI provider requires zero application code changes. This is critical as the model landscape changes rapidly — providers that are free today may become expensive, and new providers emerge monthly. Model agnosticism is not optional at enterprise scale.

## 5.2  AI Model Routing Matrix

| Agent Category | Primary Model | Secondary Fallback | Free Fallback | Rationale |
| --- | --- | --- | --- | --- |
| CHAT | Gemini 2.5 Flash | GPT-4o Mini | OpenRouter: Llama 4 | High throughput, cost-efficient, good quality |
| CODE | GPT-4o / Claude Sonnet | Gemini 2.5 Pro | OpenRouter: DeepSeek V3 | Best code accuracy and instruction following |
| DATA | Gemini 2.5 Pro | GPT-4o | OpenRouter: Qwen 3 | Strong at structured data, long context |
| WORKFLOW | GPT-4o Mini | Gemini 2.5 Flash | OpenRouter: DeepSeek V3 | Function calling, tool use, structured output |
| VISION | GPT-4o | Gemini 2.5 Pro | OpenRouter: Llama Vision | Phase 2 — image analysis agents |
| VOICE | Whisper + TTS | Gemini Live | — | Phase 3 — voice interface |

## 5.3  Multi-Agent Orchestration (Phase 2+)

Multi-agent workflows are powered by LangGraph, enabling stateful agent-to-agent communication, supervisor routing, and parallel execution branches. Each agent in a workflow operates in its own isolated context but shares a common workflow state object managed by the supervisor agent.

| Agent Role | Responsibility | Framework | Phase |
| --- | --- | --- | --- |
| Supervisor Agent | Route tasks to specialist agents, aggregate results | LangGraph supervisor node | Phase 2 |
| Research Agent | Web search, document retrieval, RAG queries | LangGraph + Exa MCP | Phase 2 |
| Coding Agent | Code generation, review, debugging | LangGraph + code sandbox | Phase 2 |
| Planning Agent | Break goals into subtasks, manage dependencies | LangGraph with memory | Phase 3 |
| Review Agent | Quality check outputs from other agents | LangGraph validator node | Phase 3 |
| Memory Agent | Extract and store persistent facts about the user | PostgreSQL JSONB store | Phase 2 |
| Workflow Agent | Trigger external actions via MCP tools | LangGraph + n8n webhooks | Phase 3 |

## 5.4  RAG (Retrieval-Augmented Generation) Platform

| Pipeline Stage | Component | Technology | Notes |
| --- | --- | --- | --- |
| Upload | File ingestion endpoint | Next.js API + MinIO | PDF, DOCX, TXT, MD, CSV |
| Chunk | Document chunker | LangChain text splitter | 512 token chunks, 50-token overlap |
| Embed | Embedding model | text-embedding-3-small (OpenAI) | 1536-dim vectors, ~$0.02/1M tokens |
| Store | Vector database | PostgreSQL + pgvector | IVFFlat index, cosine similarity |
| Retrieve | Semantic search | pgvector similarity query | Top-K retrieval with MMR reranking |
| Generate | LLM with context injection | AI Gateway → model | Context window management enforced |
| Future | Dedicated vector DB | Qdrant (Phase 3+) | Migrate when > 1M vectors |

## 5.5  AI Safety Architecture

| Safety Layer | Threat | Detection Method | Action |
| --- | --- | --- | --- |
| Prompt Injection Detection | Malicious instructions in user input | Pattern matching + LLM classifier | Block + alert |
| Jailbreak Detection | Attempts to bypass agent constraints | Intent classifier before model call | Block + increment trust score |
| PII Detection | Sensitive data in inputs or outputs | Regex + NER model | Redact before logging |
| Toxicity Filtering | Harmful or abusive content | OpenAI Moderation API (free) | Block + user warning |
| Output Validation | Malformed or dangerous agent outputs | Schema validation + content check | Retry or fallback |
| Trust Scoring | Repeated violations by a user or creator | Event-based score decay | Rate limit → suspend |
| Agent Sandboxing | Agent code execution escaping sandbox | Isolated Docker container (Phase 2) | Terminate + log |

# SECTION 6 — SECURITY ARCHITECTURE

## 6.1  RBAC Matrix

| Capability | Free User | Creator | Moderator | Admin | Enterprise |
| --- | --- | --- | --- | --- | --- |
| Browse & run agents | ✓ | ✓ | ✓ | ✓ | ✓ |
| Publish agents | ✗ | ✓ | ✓ | ✓ | ✓ |
| Approve/reject agents | ✗ | ✗ | ✓ | ✓ | ✓ |
| View all users | ✗ | ✗ | ✓ | ✓ | ✗ |
| Manage credits (manual) | ✗ | ✗ | ✗ | ✓ | ✗ |
| System configuration | ✗ | ✗ | ✗ | ✓ | ✗ |
| Private team workspace | ✗ | ✗ | ✗ | ✗ | ✓ |
| SSO / SAML login | ✗ | ✗ | ✗ | ✗ | ✓ |
| Audit log access | ✗ | ✗ | ✗ | ✓ | ✓ |
| Custom model deployment | ✗ | ✗ | ✗ | ✗ | ✓ |

## 6.2  Threat Model

| Threat Vector | Likelihood | Impact | Current Mitigation | Phase 3 Enhancement |
| --- | --- | --- | --- | --- |
| Credential stuffing | High | High | Rate limit + CAPTCHA on login | Passwordless / Passkeys |
| Prompt injection in agents | High | Medium | Input sanitisation + output validation | Dedicated injection classifier |
| Credit fraud / double-spend | Medium | High | Atomic DB transactions + fraud rules | ML-based anomaly detection |
| Agent IP theft | Medium | Medium | AES-256 encrypted system prompts | HSM-backed key storage |
| DDoS at application layer | Medium | High | Nginx rate limiting | Cloudflare WAF + DDoS Pro |
| Supply chain (npm) | Medium | High | Dependabot + lockfiles | SBOM generation + Snyk |
| SSRF via agent tool calls | Medium | High | Allowlist for outbound URLs | Egress proxy with block rules |
| Data exfiltration | Low | Critical | HTTPS only, encrypted at rest | DLP scanning on outputs |

## 6.3  Data Protection & Compliance

| Regulation | Requirement | Implementation | Phase |
| --- | --- | --- | --- |
| GDPR | Right to access | GET /users/me/export — full data dump | MVP |
| GDPR | Right to erasure | DELETE /users/me — cascade all personal data | MVP |
| GDPR | Data minimisation | Only collect fields with a defined business purpose | MVP |
| GDPR | Data retention | 2-year inactive data archival, 7-year financial | MVP |
| SOC2 | Audit logs | All admin actions logged with actor + timestamp | Phase 2 |
| SOC2 | Access control review | Quarterly RBAC audit exported to CSV | Phase 3 |
| SOC2 | Incident response | Runbooks in /docs/runbooks/, P0 < 1h response | Phase 2 |
| PCI | Card data | No card data stored — Stripe handles PCI scope | MVP |

# SECTION 7 — INFRASTRUCTURE & SCALABILITY

## 7.1  Infrastructure Scaling Stages

| Stage | Users | Infrastructure | Monthly Cost | Key Changes |
| --- | --- | --- | --- | --- |
| Stage 0 — MVP | 0 – 1K | Oracle Cloud Always Free (4 OCPU, 24GB RAM) | $0 | Single server, Docker Compose, PostgreSQL single instance |
| Stage 1 — Growth | 1K – 10K | Hetzner CX31 + Cloudflare CDN | ~€10/month | BullMQ async queue, DB read replica, PgBouncer, Meilisearch |
| Stage 2 — Scale | 10K – 100K | 3× Hetzner + Nginx load balancer | ~€80/month | K3s Kubernetes, Agent Runtime extracted, Redis Sentinel, ClickHouse |
| Stage 3 — Enterprise | 100K – 1M+ | AWS/GCP multi-region Kubernetes | $2K+/month | Full microservices, Kafka, Istio service mesh, Citus DB sharding |

## 7.2  Free Infrastructure Stack (Zero-Cost MVP)

| Service | Free Option | Limit / Notes | Upgrade Path |
| --- | --- | --- | --- |
| VPS / Compute | Oracle Cloud Always Free | 4 OCPU ARM, 24GB RAM, 200GB storage — sufficient for 0→1K users | Hetzner CX31 at €10/month |
| CDN | Cloudflare Free | Unlimited bandwidth, DDoS basic, SSL | Cloudflare Pro at $20/month |
| Email | Resend Free | 3,000 emails/month, 1 custom domain | Resend Pro at $20/month |
| Error tracking | Sentry Free | 5,000 errors/month, 1 user | Sentry Team at $26/month |
| Uptime monitoring | UptimeRobot Free | 50 monitors, 5-min checks | UptimeRobot Pro at $7/month |
| CI/CD | GitHub Actions Free | 2,000 minutes/month (public repo unlimited) | GitHub Actions paid minutes |
| Container Registry | GitHub Container Registry | Free for public images, 500MB private | Docker Hub Pro |
| Monitoring | Grafana Cloud Free | 10K metrics, 50GB logs, 50GB traces | Grafana Cloud Pro |
| Analytics | PostHog Free | 1M events/month self-hosted | PostHog Cloud at $0.000225/event |
| DNS | Cloudflare DNS Free | Unlimited DNS, fast propagation | — |

ENHANCED — Total Infra Cost at MVP Launch Month 1–3 (pre-revenue): $0–$10/month (only Stripe transaction fees + optional domain ~$10/year). Month 4–6 (early traction): $30–$60/month. The $100 MRR milestone fully funds all infrastructure costs with headroom. Every tool above has a free tier that is production-viable for the first 1,000 users.

## 7.3  Docker Compose Stack

The full local and MVP production stack runs in Docker Compose. Services: app (Next.js), postgres (pgvector/pg17), redis (Redis 8), nginx (reverse proxy + SSL termination), minio (object storage). All services use named volumes for persistence and restart: unless-stopped for auto-recovery.

| Container | Image | Ports | Key Config |
| --- | --- | --- | --- |
| app | Custom Dockerfile (Node 22 Alpine) | 3000:3000 | DATABASE_URL, REDIS_URL, AI provider keys via .env |
| postgres | pgvector/pgvector:pg17 | 5432 (internal) | POSTGRES_DB, POSTGRES_USER, POSTGRES_PASSWORD via Docker secrets |
| redis | redis:8-alpine | 6379 (internal) | requirepass ${REDIS_PASSWORD}, maxmemory 2gb, allkeys-lru eviction |
| nginx | nginx:alpine | 80:80, 443:443 | SSL via Let's Encrypt / Certbot, upstream to app:3000 |
| minio | minio/minio | 9000, 9001 | S3-compatible API, console on 9001, volume mounted for data |

# SECTION 8 — MONETISATION ARCHITECTURE

## 8.1  Subscription Tiers

| Feature | Free | Pro ($19/mo) | Creator ($39/mo) | Business ($99/mo) | Enterprise (Custom) |
| --- | --- | --- | --- | --- | --- |
| Monthly Credits | 100 | 1,000 | 2,000 | 10,000 | Unlimited |
| Agent Runs/Day | 10 | 100 | 200 | 1,000 | Unlimited |
| Publish Agents | ✗ | ✗ | ✓ | ✓ | ✓ |
| Revenue Share | — | — | 80% | 80% | Custom |
| API Access | ✗ | ✓ | ✓ | ✓ | ✓ |
| Team Members | 1 | 1 | 1 | 10 | Unlimited |
| Priority Support | ✗ | Email | Email | Priority | Dedicated CSM |
| Custom Models | ✗ | ✗ | ✗ | ✓ | ✓ |
| SSO / SAML | ✗ | ✗ | ✗ | ✗ | ✓ |
| Private Agents | ✗ | ✗ | ✗ | ✗ | ✓ |
| SLA | — | — | — | 99.5% | 99.9% |

## 8.2  Credit System Design

| Package | Credits | Price (USD) | Price per Credit | Target Buyer |
| --- | --- | --- | --- | --- |
| Starter | 100 | $1.99 | $0.0199 | New users, trial |
| Basic | 500 | $7.99 | $0.0160 | Casual users |
| Standard | 1,500 | $19.99 | $0.0133 | Regular users |
| Premium | 5,000 | $49.99 | $0.0100 | Power users |
| Business | 20,000 | $149.99 | $0.0075 | Teams |
| Enterprise | Custom | Custom | Custom | Enterprise contracts |

| Agent Category | Credits per Run | Estimated AI Cost | Platform Margin |
| --- | --- | --- | --- |
| Basic Chat (short) | 1–2 credits | $0.002–0.005 | 60–80% |
| Chat (extended context) | 3–5 credits | $0.005–0.015 | 50–70% |
| Code Agent (GPT-4o) | 5–10 credits | $0.010–0.030 | 40–60% |
| Data Analysis Agent | 5–10 credits | $0.010–0.040 | 30–50% |
| Workflow (multi-step) | 10–20 credits | $0.020–0.080 | 25–45% |
| RAG Query (with vector) | 5–8 credits | $0.008–0.020 | 45–65% |

## 8.3  Revenue Share & Payout Architecture

| Metric | Detail |
| --- | --- |
| Creator Revenue Share | 80% of agent sale revenue to creator, 20% platform fee |
| Payout Cycle | Monthly — accumulated credits converted on Day 1 of each month |
| Minimum Payout | $10 equivalent — unpaid balance rolls to next month |
| Payout Methods (Global) | Stripe Connect — 2–3 business days to bank |
| Payout Methods (India) | Razorpay Payouts — same-day IMPS/NEFT |
| Phase 3 Addition | Crypto via Coinbase Commerce (USDC stable coin) |
| Creator Launch Incentive | 0% platform fee for first 6 months to drive creator supply |
| Fraud Prevention | Minimum 30-day hold on first payout, ID verification required |

# SECTION 9 — DEVOPS ARCHITECTURE

## 9.1  CI/CD Pipeline

| Stage | Trigger | Steps | Gate |
| --- | --- | --- | --- |
| Continuous Integration | PR to any branch | Type check → ESLint → Unit tests → Prisma migration check → Build | All must pass |
| Deploy to Staging | Push to dev branch | CI + Docker build → Push GHCR → SSH deploy staging → Smoke tests | CI pass + smoke pass |
| Deploy to Production | Push to main branch | CI + Docker build → Push GHCR → SSH deploy prod → Health check → Telegram notify | Manual approval + CI pass |
| Database Migrations | Part of production deploy | prisma migrate deploy (prod) → rollback if fail | Migration tested on staging first |

## 9.2  Incident Management

| Severity | Definition | Response SLA | Escalation |
| --- | --- | --- | --- |
| P0 — Critical | Production down, payments broken, data loss risk | Immediate (< 15 min) | All hands — rollback first, debug after |
| P1 — High | Core feature broken for all users (agent runtime) | < 1 hour | Hotfix branch → expedited deploy |
| P2 — Medium | Feature broken for subset of users | < 4 hours | Fix on next working day if out of hours |
| P3 — Low | Minor issue, workaround exists | Next working day | Add to sprint backlog |

## 9.3  Observability Stack

| Tool | Purpose | Free Tier | Self-hosted Option |
| --- | --- | --- | --- |
| OpenTelemetry SDK | Distributed traces from Day 1 | Open source | Yes — instrumentation only |
| Prometheus | Metrics collection and alerting | Open source | Yes — Docker container |
| Grafana | Dashboards — metrics, logs, traces | Grafana Cloud Free | Yes — Docker container |
| Loki | Log aggregation | Grafana Cloud Free | Yes — Docker container |
| Jaeger | Distributed trace visualisation | Open source | Yes — Docker container |
| Sentry | Error tracking with stack traces | 5K errors/month | Yes — self-hosted |
| UptimeRobot | External uptime monitoring | 50 monitors | No |

# SECTION 10 — IMPLEMENTATION ROADMAP

## 10.1  56-Day MVP Build Plan

| Phase | Days | Deliverables | Success Criteria |
| --- | --- | --- | --- |
| Phase 0 — Setup | Days 1–7 | Architecture finalised, GitHub repo + structure, Docker local stack, Prisma schema, NextAuth.js, CI/CD pipeline basic | Local full-stack runs, DB migrations work, auth flow complete |
| Phase 1 — Foundation | Days 8–21 | Landing page, registration/login, user dashboard, credit wallet, admin panel, Stripe integration, email notifications, Oracle VPS deploy | Can register, buy credits, see wallet balance — live on VPS |
| Phase 2 — Agent Store | Days 22–42 | Agent listing/search/detail, creator publish flow, moderation queue, Chat + Code agent runtime (SSE), credit deduction, creator dashboard | Creator can publish agent, user can run it, credits deducted, creator earns |
| Phase 3 — Complete MVP | Days 43–56 | Data + Workflow agents, semantic search (pgvector), Pro/Creator subscriptions, Stripe Connect payouts, referral program, Redis caching, beta launch | All 4 categories live, subscriptions active, first creator payout completed |

## 10.2  Post-MVP Roadmap

| Phase | Weeks | Focus | Revenue Unlock |
| --- | --- | --- | --- |
| Phase 4 — Community | Wk 9–12 | Forum, creator profiles, agent collections, affiliate program, SEO | Organic growth, referral revenue |
| Phase 5 — Learning Hub | Wk 13–18 | Course catalog, learning paths, agent-powered labs, certificates | Course revenue share |
| Phase 6 — Jobs & Gigs | Wk 19–26 | Job listings, AI skill matching, freelance marketplace, escrow | Job posting fees, gig commissions |
| Phase 7 — Enterprise | Wk 27–40 | Org accounts, SSO (SAML/OIDC), private agents, audit logs, SLA | $5K–$50K annual contracts |
| Phase 8 — Global Scale | Months 10–18 | Kubernetes, multi-region, advanced AI marketplace, SaaS Builder | White-label licensing |

# SECTION 11 — RISK ASSESSMENT

## 11.1  Technical Risks

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| AI provider outage (OpenAI/Gemini) | Medium | High | Multi-provider fallback via AI Router and OpenRouter | AI Gateway |
| Free VPS resource exhaustion | High | High | Monitor RAM/CPU daily; Oracle 24GB handles ~1K MAU | Infra |
| Database corruption | Low | Critical | Automated daily backups to separate MinIO bucket + weekly test | DevOps |
| Agent prompt injection | High | Medium | Input sanitisation, injection classifier, output validation | Security |
| pgvector performance at scale | Medium | Medium | IVFFlat index tuning; migrate to Qdrant at 1M vectors | DB |
| NextAuth.js breaking changes | Low | Medium | Pin exact versions, test upgrades on staging first | Backend |
| Memory leak in long-running sessions | Medium | Medium | 24h TTL on Redis sessions, max 50 conversation turns | Runtime |

## 11.2  Operational & Financial Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Solo founder burnout | High | Critical | Strict MVP scope lock, AI tooling for all repetitive work, no-code tools where possible |
| Feature creep delays MVP | Very High | High | Hard 56-day deadline, only P0/P1 in scope, everything else is a GitHub issue |
| AI cost overrun (free tier abuse) | High | High | 10 runs/day hard cap for Free tier, rate limiting enforced in middleware |
| Zero creator supply at launch | Medium | High | 0% fee for 6 months, personal outreach to 50 AI builders before launch |
| Stripe account suspension | Low | Critical | Dispute rate < 0.5%, fraud rules, ID verification on creator payouts |
| Documentation debt | Medium | Medium | Architecture-first approach, this document updated after each phase |

# SECTION 12 — HOW TO BUILD THIS FOR FREE (Zero-Cost Toolkit)

Strategic Note Every tool, service, and infrastructure component needed to build and launch AIVerse 2.0 MVP is available for free. Below is the complete zero-cost stack with setup instructions and the exact point at which each tool needs a paid upgrade.

## 12.1  Compute & Hosting — $0

### Oracle Cloud Always Free Tier (Recommended)

- Go to cloud.oracle.com → Create a free account (requires credit card for verification — you are NOT charged).

- Provision an Ampere A1 (ARM) instance: 4 OCPU + 24GB RAM — this is the best free compute available anywhere.

- Add a 200GB block volume (also free).

- Install Docker + Docker Compose on the instance.

- Open ports 80 and 443 in the Oracle Cloud security list.

- Point your domain DNS to the instance public IP via Cloudflare (free DNS).

- Install Certbot for free Let's Encrypt SSL: sudo apt install certbot && certbot --nginx

### Alternative Free Compute Options

| Provider | Free Tier | RAM | Best For |
| --- | --- | --- | --- |
| Oracle Cloud (recommended) | Always Free ARM instance | 24GB | Full production MVP |
| Fly.io | 3 shared VMs free | 256MB each | Small services / side experiments |
| Render.com | 1 free web service | 512MB | Simple app with sleep on idle |
| Railway.app | $5 free credit/month | Varies | Quick prototyping |
| Google Cloud | e2-micro always free | 1GB | Very limited — not recommended for this stack |

## 12.2  Database — $0

- PostgreSQL 17 with pgvector extension: Run inside Docker on Oracle Cloud. No external DB service needed.

- Redis 8: Also in Docker Compose — use maxmemory 2gb with allkeys-lru eviction policy.

- MinIO: Self-hosted S3-compatible storage inside Docker — free, unlimited storage up to your VPS disk size.

- Backups: Use pg_dump daily via a cron job. Store backup files in a free Backblaze B2 bucket (10GB free) or another Oracle Cloud Object Storage bucket (20GB free).

Free Backup Setup Backblaze B2 gives 10GB free storage with no egress fees when used with Cloudflare. Set up a daily cron job: pg_dump -Fc aiverse ¦ gzip > backup_$(date +%F).gz and upload to B2 using the B2 CLI (free). Test restore monthly.

## 12.3  AI API Keys — Free Tiers

| Provider | Free Tier | Limits | Best Use in AIVerse |
| --- | --- | --- | --- |
| Google Gemini API | Gemini 2.5 Flash free tier | 15 req/min, 1M tokens/day | Primary CHAT and DATA agents |
| OpenRouter | Free models available | Varies by model | Fallback routing — Llama, DeepSeek, Qwen |
| Anthropic Claude | API trial credits | ~$5 trial credit on signup | CODE agents (Claude Sonnet 3.5) |
| OpenAI | API trial credits | ~$5 trial credit on signup | CODE agents (GPT-4o Mini) |
| DeepSeek | Free API tier | Generous free limits | Fallback CODE agent |
| Groq | Free API tier | Ultra-fast inference — free | Low-latency CHAT fallback |
| Cohere | Free API tier | Trial credits on signup | Embedding generation (RAG) |

Cost Control Strategy On the Free tier, route ALL agent runs to Gemini 2.5 Flash (free tier) and OpenRouter free models. Only paid subscribers get routed to OpenAI/Anthropic. This means your AI cost at MVP launch is literally $0 for free-tier users and < $0.01/run for paid users. Implement hard daily limits per user in middleware before any model call.

## 12.4  Payments — Near Zero Cost

- Stripe: Free to set up. Only pay 2.9% + 30¢ per transaction. No monthly fee. Create account at stripe.com.

- Razorpay (India): Free to set up. 2% per transaction. Register at razorpay.com — requires Indian business registration or GST.

- Stripe Connect (creator payouts): Free to set up. Stripe charges a small fee on payouts. No additional platform fee from Stripe.

- Testing: Use Stripe test mode — test card 4242 4242 4242 4242 works for all payment flows. Test Indian payments with Razorpay test mode.

## 12.5  Email — Free

- Resend: 3,000 emails/month free. Register at resend.com. Add your domain, verify DNS, get API key. Integrate via the Resend Node.js SDK. Use for welcome emails, OTP, payout notifications, creator alerts.

- React Email: Free, open-source library to build beautiful HTML email templates in React. Use this with Resend.

## 12.6  CI/CD & Repository — Free

- GitHub Free: Unlimited public and private repositories. 2,000 GitHub Actions minutes/month (private repos). Unlimited for public repos.

- GitHub Actions: Set up 3 workflows — ci.yml (on PR), deploy-staging.yml (on push to dev), deploy-production.yml (on push to main).

- GitHub Container Registry (GHCR): Free for public images, 500MB for private. Push your Docker image here after every production build.

- Deployment: SSH from GitHub Actions to Oracle VPS → docker-compose pull → docker-compose up -d --no-deps app

## 12.7  Monitoring & Observability — Free

- Grafana Cloud Free: 10K active metrics, 50GB logs/month, 50GB traces/month. Create account at grafana.com. Connect Prometheus, Loki, and Tempo data sources.

- Sentry Free: 5,000 errors/month. npm install @sentry/nextjs — add DSN to environment variables. Tracks all unhandled errors with full stack traces.

- UptimeRobot Free: 50 uptime monitors, 5-minute check intervals. Set up monitors for your main domain, API health endpoint (/api/health), and payment webhooks.

- Telegram Bot Alerts: Create a Telegram bot (free via @BotFather) and send deployment and P0 incident alerts to a private channel. Use a simple webhook from GitHub Actions.

## 12.8  Domain & SSL — Near Free

- Domain: Purchase at Namecheap (~$10/year for .io or .com). Use the coupon NEWCOM598 for discounts. Alternatively, get a free .is-a.dev or .vercel.app subdomain for testing.

- DNS: Use Cloudflare Free — add your domain, change nameservers. Free CDN, DDoS protection, and SSL termination.

- SSL Certificate: Let's Encrypt via Certbot — completely free, auto-renews every 90 days. Install on Oracle VPS Nginx.

## 12.9  Development Tools — Free

| Tool | Purpose | Free Tier | Where to Get |
| --- | --- | --- | --- |
| VS Code | Primary IDE | Fully free | code.visualstudio.com |
| Cursor / Windsurf | AI coding assistant | Free tier available | cursor.com / codeium.com |
| Manus / Kimi | AI agent for full code generation | Credits on signup | manus.ai / kimi.ai |
| Prisma Studio | DB GUI (built into Prisma) | Free | npx prisma studio |
| TablePlus | Database GUI | Free tier (2 tabs) | tableplus.com |
| Insomnia / Bruno | API testing | Fully free | insomnia.rest / usebruno.com |
| Figma | UI/UX design | Free (3 projects) | figma.com |
| Excalidraw | Architecture diagrams | Fully free | excalidraw.com |

## 12.10  Step-by-Step: Launch AIVerse MVP for $0

- Day 1: Create Oracle Cloud free account → provision ARM instance → install Docker + Nginx + Certbot.

- Day 1: Register GitHub repo → set up GitHub Actions CI/CD → push basic Next.js 15 app.

- Day 2: Get API keys — Gemini (Google AI Studio), OpenRouter, Resend, Stripe (test mode).

- Day 2: Set up Cloudflare free account → add domain DNS → enable proxied A record to Oracle IP.

- Day 3: Configure Grafana Cloud free → connect Prometheus metrics from app → set up Sentry error tracking.

- Day 3: Set up UptimeRobot monitors → create Telegram bot for deployment alerts.

- Day 4: Run full Docker Compose stack locally → test auth flow, agent run, credit deduction end-to-end.

- Day 5: Deploy to Oracle VPS → verify HTTPS works → run smoke tests → first production deployment complete.

- Days 6–56: Execute the 56-day MVP build plan with all free tooling in place.

Total Cost Summary Domain: ~$10/year. Everything else: $0. Your only ongoing costs before revenue are Stripe transaction fees (2.9% + 30¢) on any real payment. All infrastructure, AI APIs (via free tiers), monitoring, email, CI/CD, and development tools are free. The first dollar of MRR is almost entirely profit.

# SECTION 13 — ARCHITECTURE DECISION RECORDS

| ADR # | Decision | Rationale | Trade-off |
| --- | --- | --- | --- |
| ADR-001 | Monolith-first, not microservices | Solo founder, faster iteration, DDD boundaries allow extraction later | Single point of failure — mitigated by Docker restart policy |
| ADR-002 | NextAuth.js v5 over Clerk | Self-hosted, free, full control, no vendor dependency | More setup work than Clerk — offset by documentation quality |
| ADR-003 | PostgreSQL + pgvector over separate vector DB | Single system, reduces ops burden, sufficient for < 1M vectors | Less performant than Qdrant at scale — migrate at 1M vectors |
| ADR-004 | Docker on VPS over PaaS (Vercel/Railway) | Zero cost, full control, no cold starts, persistent DB connections | More DevOps responsibility — mitigated by Docker Compose simplicity |
| ADR-005 | Direct AI APIs + OpenRouter fallback | Lower latency than proxy chains, better reliability, cost transparency | Multiple API keys to manage — handled by AI Gateway config |
| ADR-006 | Next.js 15 App Router over Pages Router | Future-proof, React Server Components, streaming, better SEO | More complex mental model — worth it for long-term maintainability |
| ADR-007 | Prisma ORM over raw SQL | Type safety, migration tracking, excellent DX, auto-generated client | Slight performance overhead — negligible at MVP scale |
| ADR-008 | Agent Store as MVP anchor, not all modules | Fastest path to creator revenue, clear value prop, avoids feature creep | Delayed Learning Hub and Job Board — prioritise supply first |
| ADR-009 | Credit system over subscription-only | Lower barrier to entry, granular monetisation, matches agent usage model | More complex accounting — offset by clear transaction ledger |
| ADR-010 | Vercel AI SDK for streaming | Best-in-class streaming DX, provider-agnostic, SSE built in | Vercel dependency — but SDK works on any Node.js host |

# SECTION 14 — FINAL CTO REVIEW & SCORECARD

## 14.1  Architecture Scorecard

| Dimension | Score | Assessment | Next Action |
| --- | --- | --- | --- |
| Scalability | 8/10 | Clear 4-stage scaling path. Single VPS is manageable risk for MVP. | Add Cloudflare CDN Day 1. Plan Hetzner at 1K users. |
| Security | 7/10 | Solid OWASP compliance. Missing 2FA, WAF, and SBOM at MVP. | Add 2FA (Phase 3), Cloudflare WAF (free), Dependabot now. |
| Maintainability | 9/10 | DDD boundaries + Prisma + ADR docs = clean evolution path. | Keep ADRs updated after each architectural decision. |
| Cost Efficiency | 10/10 | $0 infra start, revenue-funded growth, no VC needed. | Monitor Oracle Cloud limits; set billing alerts even on free tier. |
| AI Flexibility | 9/10 | Multi-provider routing from Day 1, provider-agnostic SDK. | Add Claude Sonnet and DeepSeek to routing matrix by Phase 2. |
| Developer Experience | 8/10 | Next.js 15 + Prisma + TypeScript = fast iteration. | Add Storybook for UI components at Phase 2. |
| Observability | 7/10 | Grafana + Sentry + UptimeRobot covers MVP needs. | Add OpenTelemetry distributed tracing at Phase 2. |
| AI Safety | 7/10 | Basic safety controls in place. Needs injection classifier. | Integrate OpenAI Moderation API (free) from Day 1. |
| Enterprise Readiness | 5/10 | RBAC defined but not implemented. SSO and audit logs in Phase 7. | Add audit log table from Day 1 — retrofitting is painful. |
| Overall | 8.1/10 | Excellent architecture for solo founder bootstrapping to $5M ARR. | Execute Phase 0 setup this week. |

## 14.2  Critical Bottlenecks to Address Before 10K Users

| Bottleneck | Problem | Solution | When |
| --- | --- | --- | --- |
| Single VPS (SPOF) | No high availability — one failure = full outage | Add Hetzner secondary server, Nginx upstream, health checks | At 1K users |
| Sync Agent Runtime | Blocking API threads during long agent runs | BullMQ job queue with Redis — async execution with SSE polling | At 500 MAU |
| No CDN | Static assets served from VPS — slow globally | Cloudflare free CDN — add Day 1, 5 minutes to set up | Day 1 |
| DB connection limits | PostgreSQL default = 100 connections; Next.js opens many | PgBouncer connection pooler in Docker Compose | At Phase 2 |
| AI cost control | Free tier users hammering expensive models | Hard middleware check: Free users → Gemini Flash only, 10 runs/day cap | Day 1 |
| No audit trail | Hard to debug issues or comply with enterprise requirements | Add audit_logs table from Day 1, log all admin + payment actions | Day 1 |

## 14.3  Immediate Action Items (This Week)

- Create Oracle Cloud free account and provision ARM instance (4 OCPU / 24GB RAM).

- Set up GitHub repository with the full directory structure from Section 17.

- Configure Docker Compose with postgres (pgvector), redis, nginx, minio, and app containers.

- Write Prisma schema for the 12 core tables (users, agents, wallets, transactions, executions, reviews, subscriptions, payments, payouts, sessions, creator_profiles, referrals).

- Configure NextAuth.js v5 with credentials provider and JWT strategy.

- Set up GitHub Actions CI pipeline — type check, lint, test, build.

- Get free API keys: Google AI Studio (Gemini), OpenRouter, Resend, Stripe test mode.

- Add Cloudflare free CDN in front of domain — 5 minutes, massive performance win.

- Set up Sentry free tier and UptimeRobot monitors for /api/health endpoint.

- Create Telegram bot for deployment and incident alerts from GitHub Actions.

Final Word from Architecture Review This architecture is commercially viable, technically sound, and executable by a solo founder at zero infrastructure cost. The 56-day build plan is aggressive but achievable with AI coding tools (Manus, Kimi, Cursor). The most important discipline is scope control — every feature not in the MVP scope must be deferred ruthlessly. Ship the Agent Store, onboard 10 creators, and let revenue guide every subsequent decision.

Document Version: 2.0 — Enhanced Enterprise Edition

AIVerse 2.0 Engineering — Confidential

Next Review: After Phase 1 Completion